# AI Video Ad Maker with Groq — GitHub Project Plan

## Project Idea

Build a web app that automatically creates short marketing video ads using AI.

The user inputs:

- product name

- product description

- target audience

- ad style

- duration

The system then:

- Generates a marketing script using Groq

- Splits scenes automatically

- Generates visuals/images

- Adds subtitles + voiceover

- Creates transitions/music

- Exports a ready-to-post vertical video for TikTok/Reels/Shorts

# Suggested Tech Stack

## Frontend

- React + Vite

- TailwindCSS

- Framer Motion

- Zustand or Redux

## Backend

- Node.js + Express

- FFmpeg

- Groq API

- Cloudinary or Supabase Storage

## AI / Media

- Groq for script generation

- OpenAI Images or Stability AI for image generation

- ElevenLabs for voiceovers

- Remotion for video rendering

# Core Features

## MVP Features

### 1. AI Script Generator

Input:

- product

- audience

- tone

- platform

Output:

- hook

- body

- CTA

Example:

“Still wasting time editing resumes manually? Meet ResumeFlow…”

### 2. Scene Generator

Automatically converts the script into:

- Scene 1

- Scene 2

- Scene 3

- CTA scene

Each scene includes:

- narration

- subtitle

- image prompt

- transition type

### 3. AI Image Generator

Generate:

- cinematic backgrounds

- product mockups

- animated scenes

Optional:

- upload user product image

### 4. Voiceover System

Generate:

- male/female AI voices

- energetic/calm tones

- multilingual support

### 5. Auto Subtitle Generator

Animated captions like:

- TikTok

- CapCut

- Instagram Reels

Effects:

- karaoke highlight

- pop animation

- word emphasis

### 6. Video Composer

Combine:

- images

- transitions

- narration

- captions

- music

Export:

- MP4

- 1080x1920 vertical

# Recommended Folder Structure

ai-video-ad-maker/

│

├── client/

│   ├── src/

│   │   ├── components/

│   │   ├── pages/

│   │   ├── hooks/

│   │   ├── store/

│   │   └── utils/

│

├── server/

│   ├── routes/

│   ├── services/

│   │   ├── groq/

│   │   ├── video/

│   │   ├── voice/

│   │   └── image/

│   ├── ffmpeg/

│   └── utils/

│

├── shared/

├── docs/

├── scripts/

└── README.md

# Development Phases

# Phase 1 — Foundation

## Goal

Basic AI script generator

### Tasks

- setup React frontend

- setup Express backend

- connect Groq API

- create prompt templates

- create form UI

### Deliverable

User enters product → AI generates ad script

# Phase 2 — Scene Intelligence

## Goal

Convert script into video structure

### Tasks

- scene parser

- subtitle timing

- shot suggestions

- JSON video schema

### Example Output

{

"scene": 1,

"duration": 5,

"narration": "Tired of slow editing?",

"visualPrompt": "student editing resume in dark room",

"transition": "zoom"

}

# Phase 3 — Media Generation

## Goal

Generate actual assets

### Tasks

- image generation

- voiceover generation

- stock footage support

- music integration

# Phase 4 — Video Rendering

## Goal

Automatic video creation

### Tasks

- FFmpeg integration

- Remotion templates

- subtitle rendering

- export system

# Phase 5 — Advanced AI

## Goal

Make ads feel professional

### Features

- AI hook optimizer

- trend-aware scripts

- viral ad styles

- CTA improvement

- A/B ad variations

# Advanced Features

## AI Ad Templates

Examples:

- luxury

- cyberpunk

- minimal

- Apple-style

- anime

- cinematic

- startup SaaS

## Viral Hook Analyzer

Groq evaluates:

- engagement score

- retention score

- emotional intensity

## Competitor Analysis

User pastes competitor ad URL:

- AI extracts strategy

- generates improved version

## Auto Branding

User uploads:

- logo

- colors

- fonts

AI applies branding automatically.

# Recommended Database

Use:

- PostgreSQL

- Prisma ORM

Tables:

- users

- projects

- scenes

- renders

- assets

- templates

# API Architecture

## Example Routes

POST /api/generate-script

POST /api/generate-scenes

POST /api/generate-images

POST /api/generate-voice

POST /api/render-video

GET  /api/project/:id

# Groq Usage

Use Groq for:

- scriptwriting

- scene planning

- subtitle generation

- marketing optimization

- prompt enhancement

Example prompt:

Create a TikTok-style video ad script.

Product: AI Resume Builder

Audience: College students

Tone: Energetic

Duration: 30 seconds

Return:

- Hook

- Scenes

- CTA

# Best GitHub Features

## Make the repository attractive

Add:

- screenshots

- demo GIFs

- architecture diagrams

- roadmap

- contribution guide

# README Structure

# AI Video Ad Maker

Generate viral AI-powered video ads automatically.

## Features

- AI script generation

- Auto voiceovers

- Subtitle animations

- Video rendering

## Stack

- React

- Node.js

- Groq

- FFmpeg

- Remotion

## Demo

...

## Installation

...

## Roadmap

...

# Monetization Ideas

## SaaS Model

Free:

- watermark

- 720p

Premium:

- HD exports

- premium voices

- faster rendering

# Good GitHub Commit Roadmap

feat: initialize frontend and backend

feat: integrate groq script generator

feat: add scene parser system

feat: implement AI image prompts

feat: integrate voice synthesis

feat: add subtitle animation engine

feat: build ffmpeg render pipeline

feat: export vertical mp4 videos

# What Makes This Project Strong for GitHub

This project demonstrates:

- AI engineering

- API integration

- video processing

- prompt engineering

- full-stack development

- UX/UI design

- scalable architecture

It’s also portfolio-worthy because it combines:

- modern AI

- automation

- media generation

- creator economy tools

# Suggested Future Versions

## V2

- real-time editing timeline

- drag-and-drop scene editor

- collaborative editing

## V3

- AI avatar presenters

- talking product videos

- automatic lip sync

- multilingual dubbing

## V4

- full AI marketing suite

- analytics dashboard

- auto-post to TikTok/YouTube Shorts/Reels